## Slide 1
Study planning in the agent workflow
Students still need to fit confirmed deadlines into a realistic week.
Source text
Paste or PDF
LLM task
extraction
Student
confirmation
Rules planner
Member 4 / 5
Plan preview
Then save
Availability
+ busy intervals
Student value: less manual replanning and earlier visibility of capacity gaps.
Proposed design. Time savings remain to be measured. Calendar availability starts with manual input.
Notes: Source: Capstone_Project_Spec_v5.pdf, pages 2-3. This is a proposed local view of the team architecture. Team confirmation and Graph permissions are pending. Member 4 owns planning rules and reference cases, Member 5 owns implementation.
中文：任务经学生确认后，规则工具才安排时间。收益是减少手排和重排，尚未测量节省分钟数。此页合入整组问题、方案与价值部分。

## Slide 2
Sprint 1 evidence, risks and assumptions
Development evidence | Reference result | Scope
Normal week | 7.5 hours scheduled Minimum buffer: 26 hours | Manual reference plan
Capacity shortage | 9 hours needed, 3 available 6 hours explicitly unscheduled | Provable capacity shortage
Reference checks | 5 plans pass 5 intentional errors detected | Development fixtures only
Planning risks
Wrong date: confirm before scheduling
Missing calendar: allow manual input
Insufficient time: show the deficit
Assumptions to verify
Students confirm dates and effort
Study tasks can usually be split
Free time reflects willingness to study
Completed: rule design and reference checks. Planned: scheduler, calendar integration and user evaluation.
Notes: Sources: sprint1/reference_cases.json and reference_case_checks.json. All cases use synthetic data. Five manually authored plans pass an independent constraint check. Five intentionally corrupted outputs trigger expected errors. These are not generated scheduler outputs, held-out results, real system failures or a user study. Normal buffers: A 31h, B 33.5h, C 26h.
中文：准确描述当前进展，不报100%排程准确率。自动排程尚未实现。

## Slide 3
Sprint 2 development and success criteria
The module will generate a preview before the student saves it.
Dates | Deliverable | Owners
17-20 Oct | Scheduling function and input checks | 4 rules / 5 code
21-24 Oct | Replanning, locked blocks and preview | 4 / 5 with 1
25-28 Oct | Freeze rules and evaluate unseen cases | 4 / 6
29-30 Oct | Integrate the team demo and record video | 5 / 6 with team
Targets: zero overlaps, overloaded days or work after deadlines.
Every known shortage shows missing minutes. Replanning preserves locked blocks.
Proposed validation: 20 unseen scenarios after the rule freeze. Targets are not measured results.
Notes: Source: Capstone_Project_Spec_v5.pdf pages 3 and 5. Sprint 2 materials due 30 Oct 2026 15:00, session 19:00. Track 4 permits evaluation of equivalent rigour. Proposed unseen-set categories: 4 normal, 4 capacity shortage, 4 calendar/load, 4 missing-input, 4 replanning. Current 5 development fixtures must not become held-out results. Team should confirm dates, owners and criteria before presenting.
中文：与5号确认开发排期。冻结规则后由6号准备独立测试，若用于调参就另建测试集。

## Slide 4
Reference plans for Q&A
Synthetic week starting 12 Oct 2026. This is a manual reference plan.
Day | Study interval | Task
Mon 12 Oct | 16:00-17:30 | A Report draft
Tue 13 Oct | 09:00-10:30 | B Quiz revision
Tue 13 Oct | 15:00-16:30 | A Report draft
Wed 14 Oct | 10:00-11:00 | A Report draft
Wed 14 Oct | 16:00-17:00 | C Group slides
Thu 15 Oct | 09:00-10:00 | C Group slides
Total: 7.5 hours. Daily maximum: 3 hours. Minimum buffer: 26 hours.
Shortage example: 9 hours of work and only 3 available means at least 6 missing.
Notes: Source: reference_cases.json normal_week and capacity_shortage. A due Thu 15 Oct 18:00 (4h), B due Wed 14 Oct 20:00 (1.5h), C due Fri 16 Oct 12:00 (2h). Reference daily loads: 1.5,3,2,1 hours. This slide is a Q&A backup and is excluded from the proposed 60-90 second main contribution.